BudgetPlanner

Simple Budget & Debt Management App

Student Class Project Business Plan

Sprint 1 — Planning Deliverable

March 3, 2026

Team: 3 Computer Science Students  |  AI-Assisted Development

# 1. Executive Summary

BudgetPlanner is a web-based personal finance app built by three computer science students as a class project, using AI-assisted development tools (GitHub Copilot, Claude, ChatGPT). The app helps everyday users track spending, set savings goals, and create a debt payoff plan — all in one clean, simple interface.

This is an academic project, not a funded startup. The goal is to ship a working, demo-ready product by the first week of May 2026 — approximately 9 weeks of part-time development. We are three students and we are using AI code generation to build faster than a traditional student team could.

| Key Detail | Description |
| --- | --- |
| Project Type | Academic class project (not a funded company) |
| Team | 3 Computer Science students |
| Timeline | March 3 – May 2, 2026 (~9 weeks) |
| Build Approach | AI-assisted development (Copilot, Claude, ChatGPT) |
| Deliverable | Functional demo app with core features working |
| Budget | $0 — free-tier tools and hosting only |

# 2. The Problem We Are Solving

Many young people — especially students and recent graduates — struggle to track spending and build financial habits. Most budgeting apps are either too complicated (YNAB), full of ads (Mint), or too basic to be useful (PocketGuard). Mint was officially shut down in 2024, leaving a gap in the market for a clean, simple, free option.

## Who We Are Building For

- College students and recent graduates managing their first real paychecks

- Young adults with credit card or student loan debt who want a payoff plan

- Anyone who wants to see where their money goes without a complex setup

Note: We are not trying to serve all 85 million Americans or become the next Mint. For a class project, we are focusing on a narrow, realistic user persona: a college-aged or early-career adult who wants simple, visual money tracking.

# 3. What the App Does

BudgetPlanner is a web app (mobile-responsive) with five core features. We scoped these down from the original business plan to what is realistically buildable in 9 weeks by three students using AI tools.

| # | Feature | What It Does | Sprint |
| --- | --- | --- | --- |
| 1 | Manual Transaction Entry | Add income and expenses by category; see a running monthly total | Sprint 2 (Wk 5–6) |
| 2 | Spending Dashboard | Visual pie/bar charts showing spending by category this month vs last month | Sprint 2 (Wk 5–6) |
| 3 | Budget Limits | Set a monthly spending cap per category; get a visual warning when near the limit | Sprint 3 (Wk 7–8) |
| 4 | Savings Goals Tracker | Set a goal (e.g., Emergency Fund $1,000), log contributions, see a progress bar | Sprint 3 (Wk 7–8) |
| 5 | Debt Payoff Planner | Enter debts (balance, rate, min payment); app calculates payoff date and recommends avalanche or snowball method | Sprint 4 (Wk 9–10) |

Features NOT included in this class project version:

- Bank API integration (Plaid) — too expensive and complex for a student project

- Mobile native apps (iOS/Android) — web app only for now

- AI spending predictions or automated categorization

- Multi-user family sharing

- Real payment processing or financial advice

# 4. How We Are Building It

We are building a web app using free, student-friendly tools. AI code generation is central to our workflow — it allows three part-time developers to ship a functional product in 9 weeks.

| Layer | Technology | Why We Chose It |
| --- | --- | --- |
| Frontend | React + Tailwind CSS | Fast to build; great AI code support |
| Backend | Node.js + Express | Simple REST API; easy for all three of us |
| Database | SQLite (dev) / PostgreSQL (demo) | Zero cost; works locally |
| Hosting | Vercel (frontend) + Render (backend) | Free tier; simple deploy |
| Auth | Firebase Auth (free tier) | Handles login/signup; saves us weeks |
| AI Dev Tools | GitHub Copilot, Claude, ChatGPT | Primary coding accelerator for all sprints |
| Version Control | GitHub (private repo) | Collaboration; required for class |

Total estimated cost: $0. All tools used are free for students or have a free tier sufficient for a class demo.

# 5. Project Timeline

The full project runs from Week 1 (late February) through Week 12 (mid-May). Below is the realistic schedule for all four sprints, mapped to what we can actually build part-time as students.

| Sprint | Weeks | Theme | Key Deliverables |
| --- | --- | --- | --- |
| Sprint 1 | Wk 3–4 | Planning | Business Plan (this doc), UX Prototype Storyboard, Executive Summary Slide Deck (5–6 slides) |
| Sprint 2 | Wk 5–6 | Foundation | Repo setup, user auth (login/signup), transaction entry form, basic dashboard UI, database schema |
| Sprint 3 | Wk 7–9 | Core Features | Spending charts, budget limits with warnings, savings goals tracker with progress bars |
| Sprint 4 | Wk 10–12 | Polish & Demo | Debt payoff planner, UI polish, bug fixes, demo data, final presentation |

## Week-by-Week Breakdown (Sprints 1–2)

| Week | Dates | Goals |
| --- | --- | --- |
| Wk 3 | Feb 24–Mar 2 | Draft business plan, map user flows, sketch wireframes |
| Wk 4 | Mar 3–9 | Finalize business plan, build UX storyboard prototype, prepare slide deck — Sprint 1 presentation |
| Wk 5 | Mar 10–16 | Set up repo + CI, scaffold React app + Node API, implement Firebase auth, design DB schema |
| Wk 6 | Mar 17–23 | Build transaction entry form, connect to DB, basic dashboard shell — Sprint 2 demo |

# 6. Team Roles

With three developers and AI handling most boilerplate code, we can each own a clear domain and still collaborate where needed.

| Team Member | Primary Role | Owns | Backup |
| --- | --- | --- | --- |
| Student A | Frontend Lead | React UI, Tailwind styling, charts, routing, UX prototype | Slide deck design |
| Student B | Backend Lead | Node/Express API, database schema, authentication, hosting deploy | Frontend integration |
| Student C | Product & QA Lead | Business plan, project docs, testing, debt planner logic, demo prep | Backend support |

Each member is expected to commit approximately 8–10 hours per week. AI tools are used by all three members to accelerate coding — we prompt, review, and integrate AI-generated code rather than writing everything from scratch.

# 7. Competitive Landscape (Simplified)

We are not trying to outcompete funded companies. This section exists to show we understand the space and have made deliberate feature choices.

| App | Cost | Status | Why We Are Different (for this project) |
| --- | --- | --- | --- |
| Mint | Free | Shut down (2024) | We fill the gap with a clean, modern, ad-free UI |
| YNAB | $15/mo | Active | We are free and simpler; no methodology to learn |
| PocketGuard | Free / $8/mo | Active | We add debt planner; better for students |
| BudgetPlanner (us) | Free (class demo) | In development | Simple, web-based, no bank link required, focused on students |

# 8. Realistic Scope & Constraints

This section is intentionally honest about what a 3-person student team can build in 9 weeks. Acknowledging constraints is part of good project planning.

## What We Can Realistically Ship

- A working web app deployed at a public URL

- User login/signup with Firebase

- Manual transaction entry and categorization

- Visual spending dashboard (charts by category)

- Budget limits with visual warnings

- Savings goals with progress tracking

- Debt payoff calculator (avalanche vs snowball)

- Pre-loaded demo data for the final presentation

## What We Are Explicitly Not Building

- Bank API integration (Plaid is paid and requires approval)

- Native iOS or Android apps

- AI-powered spending predictions

- Real-time notifications or bill reminders

- Multi-user family sharing

- A paid subscription system

## Known Risks

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Scope creep (adding too many features) | High | Strictly follow sprint backlog; defer extras to stretch goals |
| AI code requires too much debugging | Medium | Budget 30% of time for review/fixes; don’t blindly copy AI output |
| Team member unavailable near finals | Medium | Cross-train on each other’s code areas in Sprint 2 |
| Free hosting goes down during demo | Low | Keep local environment as backup; export demo video |

# 9. Success Criteria

Since this is a class project, success is measured by academic and demo quality standards, not revenue or user growth.

| Metric | Target |
| --- | --- |
| App is live at a public URL by May 2 | Yes — deployed on Vercel + Render |
| All 5 core features are functional | Demonstrated with real UI interactions (no mocks) |
| Demo runs without crashing | Tested with pre-loaded data; 10-min live walkthrough |
| Code is documented and on GitHub | README + inline comments; link shared with instructor |
| Each sprint demo delivered on time | Weeks 4, 6, 9, 12 presentations all completed |
| All three team members contributed | Git commit history shows balanced contribution |

# 10. Plain English Summary

BudgetPlanner is a simple, clean web app that helps young people track spending, set savings goals, and make a plan to pay off debt. We are three CS students building it in about 9 weeks using React, Node.js, and AI coding tools.

We are not building a startup. We are building a real, working demo that shows we understand software development end-to-end: from user needs and product design all the way to a deployed, testable application.

The original business plan had goals like $25 million in revenue and 250,000 paying users. Those numbers are aspirational for a real company, but not relevant for a class project. This revised plan is honest about what three students can build part-time in 9 weeks — and that is still a meaningful, impressive deliverable.

Our edge is speed: AI-assisted development lets us build in days what would take a traditional team weeks. Our goal is a polished, functional demo that any user could actually use to manage their money.

BudgetPlanner — Class Project Business Plan

Sprint 1 Deliverable | March 2026 | 3 CS Students